## Slide 1: Visitation Prediction Project Proposal
Objective
The data team’s objective is to develop a machine learning model for TLC to help estimate taxi fares before a ride commences.
Planning and Analyzing stages
Milestone
Tasks
Outcome/Deliverables
Estimated Time
Outline project workflow
View Dataset from TLC
Gain customer insights to gain context on data.
Stakeholders updated
Planning and Context Exploration
2–3 weeks
Analysis
Clean, convert, and format dataset from TLC
Perform Exploratory Data Analysis (EDA)
Hypothesis testing
Data ready for modeling
Stakeholders updated
2–3 weeks
Finalize modeling strategies
Build machine learning models
Test created TLC model for accuracy and meets requirements.Use A/B Testing to measure variables impact
Machine learning model
Stakeholders updated
Machine Learning Construction
4 weeks
Present findings based on construction execution
Provide key resullts to Udo Bankole before presenting findings
Finalize results
Share findings with stakeholders
Incorporate feedback
Visualizations
Executive summary
Results
3 weeks
Constructing and Executing stages